# PrimeSoft HRMS ��� Configuration Actions Register

Table of Contents

# PrimeSoft HRMS — Configuration Actions Register

Purpose. A single running list of tenant configuration changes (system settings, not prototype or FS changes) surfaced during the role-by-role pre-handoff review. These are actions for the implementation/config team to apply in the product. This register is updated at the close of each role review.

Status legend: Open = not yet applied · Applied = configured in tenant · N/A = superseded.

| ID | Source (role · batch) | Area / Module | Setting | Current value | Required value | Why | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CFG-001 | Employee · B2 (Leave) | Leave — M04 | Leave encashment ownership | Reachable as employee self-service | HR Admin decision only (Approve/Reject); not employee self-service and not a separately-initiated request | Encashment is an HR Admin decision, taken case-by-case during employment and at FnF | Open |
| CFG-002 | Employee · B7 (Recruitment) | Recruitment — M08 · Duplicity Check Settings | “Allow employee to apply for multiple positions via IJP” + reapplication window | Multi-position enabled; reapplication 180 days | Disable multi-position via IJP; review reapplication window | IJP is out of scope for employee self-service this tenant | Open |
| CFG-003 | Manager · B3 (Performance) | Performance — M09 · GoalPlan | “Enable Sendback” | No (all 40 plans) | Yes | Allow the approving manager to return a goal plan for redraft (mandatory comments) | Open |
| CFG-004 | HOD · B1 (Department oversight) | RBAC / M01 | HOD “Compensation View” permission | Not defined | Define the permission controlling HOD salary/CTC visibility | Some HODs may view salary; it must be permission-gated, not open to all HODs | Open |
| CFG-005 | HRBP · B1 (Casework) | RBAC / M01 | HRBP access to Compensation tab and Audit log | Reachable via full HR profile | Compensation hidden for HRBP; Audit log admin-only | Compensation is not an HRBP function; audit is restricted to admins | Open |
| CFG-006 | HRBP · B2 (Tasks) | RBAC / M02 BGV | HRBP access to the BGV console | View · Modify / Save / Sync available | Read-only BGV status for HRBP (edit restricted to BGV/Onboarding admin) | HRBP oversees BGV status but does not edit verification reports | Open |
| CFG-007 | HRBP · B2 (Tasks) | RBAC / M01 Probation | HRBP access to probation-decision | Confirm / Extend / Separate actions available | Read-only probation view for HRBP (decision = Manager confirms, HR Admin approves) | HRBP views probation; it is not the decision-maker | Open |
| CFG-008 | HRBP · B3 (Module views) | RBAC / M09 Reviews | HRBP access to performance reviews | Reuses manager review surface (editable appraisal form, manager reportee detail) | Read-only review visibility; people drill-down resolves to HRBP-scoped detail | HRBP oversees reviews read-only; must not edit appraisals or open the manager-action detail | Open |
| CFG-009 | CEO · B4 | RBAC / M08 | CEO requisition sign-off actions | Reuses HR requisition-approval (incl. “Send to CEO” escalation) | Approve / Reject only for CEO (no “Send to CEO” — CEO is the escalation target) | The CEO is the final sign-off, not an escalator | Open |
| CFG-010 | Finance Admin · B3 | RBAC / M03 FnF | Finance FnF clearance task scope | Resolves shared fnf-clearance via fallback | Scope to the finance clearance line only (RBAC; no screen change) | Finance acts on its clearance line, not the full HR/manager clearance | Documented |
| CFG-011 | Employee · Goals/Review | M09 / GoalPlanKraSettings · ReviewKra | Scorecard pillar & goal alignment on goal authoring | Pillar shown with required asterisk; alignment field present | Scorecard pillar = optional (enable-per-goal-plan; Mandatory in goal authoring OFF by default). Goal alignment removed from authoring (app-wide). | Pillar is org-optional; alignment is not used | Open |
| CFG-012 | Employee · IT ticket | M17 / RBAC | Cost-centre, SLA and service-catalogue on the employee ticket surface | Cost-centre & SLA shown to employee; catalogue as buttons; no approver/status | Hide cost-centre & SLA from employee; catalogue → dropdown with defaults; add approver(s)+status; create Service-Catalogue master (Service Desk Admin) | Data-minimisation + the catalogue needs a config master | Open |

## Notes

- Each action is also recorded in the originating role’s Review Summary and, where it has a technical home, in the relevant Functional Specification (e.g. CFG-003 → M09 FS; CFG-004 → M01 FS).

- New rows are appended as later roles (HRBP, the functional admin roles, Platform Super Admin) are reviewed.

## Manager-role review (Round 3)

- CFG-013 — Manager menu & workspace model: Manager appraisal→Team appraisals; Performance heading folded (reviews→Tasks, probation-confirmation & FnF→Team); goal-pending items added to Tasks; Workspace switcher (Me/My Team/Admin) with Admin exclusivity. Artifacts: Foundation FS v1.5, M09 v1.4, Platform v1.5, RBAC v1.6.

- CFG-014 — Separation & probation actions: manager-editable notice period (config-gated, M03/Org-Admin-Config) with live LWD recompute + audit; probation Extend-by UX with live end-date preview (M01/M02). Bulk approve/reject/delegate on volume approval queues (P01/RBAC).

## Manager-role review (Round 3 follow-up)

- CFG-015 — Admin-workspace exclusivity (OPEN-FS-FND-05 resolved): admin roles see only admin functions; self-service suppressed in admin workspaces. Artifacts: Foundation v1.6, RBAC v1.7, Platform v1.6.

- CFG-016 — Manager employee-context reportee view (mirrors employee profile + Project history; on-behalf actions audit-logged; intentional Tier-1/bank/statutory masks only). has-reportees derived (OPEN-FS-CFG-08). Artifacts: M01 v1.4, RBAC v1.7, Platform v1.6.