# FS ��� M17 Assets & IT v2.1

Table of Contents

# Contents

# 0. Locked FS Decisions (this revision)

Decisions confirmed for this FS. They are recorded here as FS-level decisions; the BRD has not been edited. Where a decision differs from the current BRD text, the conflict is also tracked in §7.

| # | Decision | Effect on this FS | BRD reconciliation |
| --- | --- | --- | --- |
| D1 | Drop CAB / change management | FR-M17-014 (CAB review) is out of scope and not specified. Change Request ticket type stays Phase 1.5 / inactive. | BRD §5.12 FR-M17-014 to be marked withdrawn |
| D2 | IT Asset is full Phase 1 | FLOW-AS-001 (Asset Issue) and FLOW-AS-002 (Asset Return) are Phase 1; asset screens are build-now. | Supersedes §5.12.11 ‘Phase 2’ tag — see OPEN-M17-01 |
| D3 | Catalog approver = configurable approval flow | Access-request approval routes through a configured approval flow (manager hierarchy by default, L1/L2 configurable). No standalone ‘Approver’ role. | Governed by §5.1.1 (P01) |
| D4 | Ticket escalation = configurable | SLA breach fires the configured escalation/delegation action; not a hardcoded matrix. | Uses platform SLA Settings engine |
| D5 | Single standalone document | Shared crons, message catalogue and menu entitlement are authored inline in §8 of this FS (no separate Foundation FS). | n/a |

# 1. Scope & Reference Map

References — BRD §5.12, §4.13, §3.7.2; prototype M17 pages.

This table proves non-repetition: it lists what this FS references (owned by the BRD/prototype) versus what it authors. Anything matching a BRD entry is a reference, never re-written content.

| FS screen (prototype id) | BRD FR id(s) | BRD data entities (§4.13) |
| --- | --- | --- |
| my-assets | FR-M17-002, 006 | asset_assignments, asset_acknowledgements |
| service-catalog | FR-M17-010 | catalog_items, service_tickets |
| raise-ticket / my-tickets / ticket-detail | FR-M17-008, 009 | service_tickets, ticket_categories, service_queues |
| knowledge-base / kb-article | FR-M17-011 | kb_articles |
| team-assets | FR-M17-001, 002 | assets, asset_assignments |
| it-asset-master / it-masters | FR-M17-001, 005, 006 | assets, manufacturer_master, vendor_master |
| it-asset-assignment / it-asset-requests | FR-M17-002, 007, 010 | asset_assignments, assets, catalog_items |
| sd-queue / sd-ticket-work | FR-M17-008, 009, 013 | service_tickets, service_queues |
| it-cmdb | FR-M17-012 | cmdb_cis, ci_relationships |
| it-postmortems | FR-M17-013 | service_tickets (P1) |
| office-assets | FR-M17-001 | assets |
| cfg-catalog-items / cfg-kb-articles / cfg-sd-config | FR-M17-008, 009, 010, 011 | catalog_items, kb_articles, ticket_categories, service_queues |

Authored here (the FS*’*s job): screen layouts and on-screen behaviour, complete API contracts, the M17 validation set, per-screen RBAC projection, scheduled jobs, the message catalogue, and menu entitlement.

# 2. Screen Specifications

One subsection per prototype page, grouped by persona. Each opens with its references. Field/behaviour detail is the authored layer; data fields and rules are referenced to the BRD entity/FR.

## 2.1 Employee Self-Service

### My Assets (prototype: my-assets)

References — BRD FR-M17-002, 006; §4.13 entities; §3.7.2 RBAC; prototype page “my-assets”.

Purpose.

Employee view of assets currently assigned to them, with acknowledgement of receipt/return.

Key fields &** controls. **Asset list (asset_tag, category, make/model, assigned_at, condition); acknowledgement status; Asset Acknowledgement Form viewer.

Primary actions. Acknowledge receipt (signs asset_acknowledgements row, asset → In Use); view/download acknowledgement PDF.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### Service Catalog (prototype: service-catalog)

References — BRD FR-M17-010; §4.13 entities; §3.7.2 RBAC; prototype now surfaced within prototype page “raise-ticket” (no standalone main-menu screen).

Purpose.

Catalog items (hardware, software, access) are requested within Raise Ticket — the service catalogue is no longer a standalone main-menu screen. The request type is chosen from a dropdown sourced from the Service-Catalogue master (owned and configured by the Service Desk Admin).

Key fields &** controls. **Request-type dropdown (Service-Catalogue master). On select, category, sub-category, asset type and default approver are defaulted from the catalogue item; plus justification (mandatory), urgency, required-by, delivery location. Cost centre / budget code is not shown to or requested from the employee. SLA is an internal metric and is not shown to the employee.

Primary actions. Submit request (creates Service Request ticket; routes to configured approval flow); track in My Tickets.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### Raise Ticket (prototype: raise-ticket)

References — BRD FR-M17-008; §4.13 entities; §3.7.2 RBAC; prototype page “raise-ticket”.

Purpose.

Create an incident, query, access request or IT grievance.

Key fields &** controls. **Ticket type, category/sub-category (ticket_categories), priority (default from category), description, asset reference (mandatory for HW/SW/Network), attachments; duplicate-suggestion banner. Request-type dropdown (from the Service-Catalogue master) defaults category/sub-category/asset/approver on select. Cost centre / budget code is not displayed to the employee.

Primary actions. Submit (creates service_tickets, REQ-{YYYY}-{5d}); link to suggested duplicate.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### My Tickets (prototype: my-tickets)

References — BRD FR-M17-008; §4.13 entities; §3.7.2 RBAC; prototype page “my-tickets”.

Purpose.

Employee’s own tickets with status visibility. SLA timers are not shown to the employee.

Key fields &** controls. **Ticket list (REQ id, type, state, priority, status); filters by state. Response/resolution SLA due is not shown to the employee.

Primary actions. Open ticket detail; reopen within 3-business-day window; submit CSAT (1–5).

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### Ticket Detail (prototype: ticket-detail)

References — BRD FR-M17-008, 009; §4.13 entities; §3.7.2 RBAC; prototype page “ticket-detail”.

Purpose.

Full ticket conversation, timeline, approvals, and resolution. SLA timers are not shown to the employee.

Key fields &** controls. **Ticket status, priority, approver(s) and approval status (per the configured approval flow), activity log, resolution notes (read-only to employee), CSAT widget on Closed. SLA timers (response/resolution) are not shown to the employee — they remain on the IT/Service-Desk agent view.

Primary actions. Reply/comment; reopen; confirm resolution; submit CSAT.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### Knowledge Base (prototype: knowledge-base)

References — BRD FR-M17-011; §4.13 entities; §3.7.2 RBAC; prototype page “knowledge-base”.

Purpose.

Searchable, audience-scoped self-service article corpus.

Key fields &** controls. **Search box (p95 < 600 ms), category tree, audience-filtered results (kb_articles).

Primary actions. Open article; initiate guided self-service (password/MFA reset).

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### KB Article (prototype: kb-article)

References — BRD FR-M17-011; §4.13 entities; §3.7.2 RBAC; prototype page “kb-article”.

Purpose.

Single versioned article with related links.

Key fields &** controls. **Title, version, last-reviewed, body, prerequisites, related articles, owner role.

Primary actions. Mark helpful; raise Query/How-To ticket if unresolved (pre-links article).

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

## 2.2 Manager

### Team Assets (Manager) (prototype: team-assets)

References — BRD FR-M17-001, 002; §4.13 entities; §3.7.2 RBAC; prototype page “team-assets”.

Purpose.

L1 Manager read-only view of assets assigned to direct reportees.

Key fields &** controls. **Reportee-grouped asset list (asset_assignments scoped to team).

Primary actions. View only (no edit). Drill to employee asset history.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

## 2.3 IT Admin / Asset Manager

### IT Asset Master (prototype: it-asset-master)

References — BRD FR-M17-001, 005, 006; §4.13 entities; §3.7.2 RBAC; prototype page “it-asset-master”.

Purpose.

IT Admin / Asset Manager master register and lifecycle control.

Key fields &** controls. **Asset record (all assets fields), 8-state lifecycle control, internal AST-ID (immutable) + physical ORG tag, capitalisation/tagging flags, audit_exception_flag.

Primary actions. Create/edit asset; trigger valid state transitions (engine-enforced); initiate tag re-issue; bulk import.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### IT Masters (prototype: it-masters)

References — BRD FR-M17-001, 006; §4.13 entities; §3.7.2 RBAC; prototype page “it-masters”.

Purpose.

Reference masters behind the asset register.

Key fields &** controls. **Asset categories, manufacturer_master, vendor_master, capitalisation threshold (₹15,000 default, Finance-configurable), tagging threshold.

Primary actions. Maintain category/manufacturer/vendor masters and thresholds.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### IT Asset Assignment (prototype: it-asset-assignment)

References — BRD FR-M17-002, 007; §4.13 entities; §3.7.2 RBAC; prototype page “it-asset-assignment”.

Purpose.

Assign assets to employees, standalone or from the onboarding provisioning task.

Key fields &** controls. **Employee selector, asset picker (filtered to In Stock/Reserved at location), bundle resolver (role-family default), assignment_source.

Primary actions. Assign (asset → ASSIGNED/Reserved; emits acknowledgement form); substitute on stock shortfall.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### IT Asset / Provisioning Requests (prototype: it-asset-requests)

References — BRD FR-M17-007, 010; §4.13 entities; §3.7.2 RBAC; prototype page “it-asset-requests”.

Purpose.

Inbound provisioning tasks (from M02) and procurement/fulfilment requests.

Key fields &** controls. **Provisioning task queue (m02.it_provisioning_task_assigned), shipped sub-flow tracking (Reserved → In Transit → In Use), procurement tickets.

Primary actions. Confirm/substitute bundle; mark provisioning complete (emits m17.it_provisioning_complete to M02); open procurement ticket on shortfall.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

## 2.4 Service Desk Operations

### Service Desk Queue (prototype: sd-queue)

References — BRD FR-M17-008, 009; §4.13 entities; §3.7.2 RBAC; prototype page “sd-queue”.

Purpose.

Agent/Lead queue of tickets routed by category.

Key fields &** controls. **Queue list (service_queues), priority, SLA timers, pre-breach (80%) and breach flags, unassigned > 60 min flag, round-robin assignment.

Primary actions. Pick up / assign; re-route (≤ 2 hops); escalate per configured SLA settings.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### Service Desk — Ticket Work (prototype: sd-ticket-work)

References — BRD FR-M17-008, 009, 013; §4.13 entities; §3.7.2 RBAC; prototype page “sd-ticket-work”.

Purpose.

Agent working surface for an individual ticket.

Key fields &** controls. **State control (engine-enforced transitions), Pending Reason sub-field (pauses SLA), Resolution Notes (root cause/steps/parts/follow-up), CSAT result, linked CI/asset.

Primary actions. Transition states; In Progress → Resolved BLOCKED until Resolution Notes populated; link KB article; trigger post-mortem on P1 Closed.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### CMDB (prototype: it-cmdb)

References — BRD FR-M17-012; §4.13 entities; §3.7.2 RBAC; prototype page “it-cmdb”.

Purpose.

Configuration item store and relationship graph for impact analysis.

Key fields &** controls. **CI list (cmdb_cis, 6 CI types), relationship graph (ci_relationships: ASSIGNED_TO, LOCATED_AT, RUNS_ON, DEPENDS_ON, AFFECTED_BY, COMPONENT_OF), AST-ID reuse / CI-{8d}.

Primary actions. View blast radius (AFFECTED_BY); bundle-return check (COMPONENT_OF); change impact assessment.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### P1 Post-Mortems (prototype: it-postmortems)

References — BRD FR-M17-013; §4.13 entities; §3.7.2 RBAC; prototype page “it-postmortems”.

Purpose.

Auto-generated post-mortem records for tickets that held P1.

Key fields &** controls. **PM-{YYYY}-{4d}, pre-filled timeline/root cause/affected scope/SLA breach, draft-review-signoff state, remediation action links, 7-year retention.

Primary actions. Draft (Lead); review (IT Director); sign off (CTO); log remediation tickets.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

## 2.5 Facilities / Office Admin

### Office Assets (Facilities/Office Admin) (prototype: office-assets)

References — BRD FR-M17-001; §4.13 entities; §3.7.2 RBAC; prototype page “office-assets”.

Purpose.

Location-scoped asset inventory view for office/facilities administration.

Key fields &** controls. **Location-filtered asset list (assets scoped by location_id), condition summary.

Primary actions. View; flag discrepancies for IT Admin (no edit on IT-owned records).

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

## 2.6 Configuration (Service Desk Admin / IT Admin)

### Config — Catalog Items (prototype: cfg-catalog-items)

References — BRD FR-M17-010; §4.13 entities; §3.7.2 RBAC; prototype page “cfg-catalog-items”.

Purpose.

Service Desk Admin configuration of catalog items and approval routing.

Key fields &** controls. **catalog_items (item, audience, approval_chain → approval-flow code, fulfilment SLA/queue, default priority, form_fields, auto_fulfil).

Primary actions. Create/edit catalog item; bind approval chain to a configurable approval flow (P01).

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### Config — KB Articles (prototype: cfg-kb-articles)

References — BRD FR-M17-011; §4.13 entities; §3.7.2 RBAC; prototype page “cfg-kb-articles”.

Purpose.

Authoring and versioning of knowledge base articles.

Key fields &** controls. **Article authoring (kb_articles), audience scope, version control (published = immutable), owner role.

Primary actions. Author/publish (creates new version); archive; assign owner.

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

### Config — Service Desk (prototype: cfg-sd-config)

References — BRD FR-M17-008, 009; §4.13 entities; §3.7.2 RBAC; prototype page “cfg-sd-config”.

Purpose.

Service Desk Admin configuration of categories, queues, SLA and escalation.

Key fields &** controls. **ticket_categories, service_queues, SLA defaults per priority (P1–P4), pre-breach %, escalation/delegation targets (via SLA Settings engine), 30-day Lost→Written-Off window. Service-Catalogue master — catalogue items and each item's default category, sub-category, asset type and approver (consumed by Raise Ticket) are configured here by the Service Desk Admin.

Primary actions. Configure categories/queues; set SLA durations & breach/escalation actions (configurable — references platform SLA Settings).

States. Empty (no records → guidance + primary CTA), loading (skeleton), error (retry + error id from §8.2), no-permission (hidden per §6), partial-data (badge where a referenced record is unavailable).

# 3. Interaction & Navigation Flows

References — BRD FR-M17-002/003/004/007/008; cross-module M02 §8.5 (onboarding) and M03 §8.4 (separation); M17 state machines now in BRD §8.9 (asset) and §8.10 (ticket).

These map screen-to-screen transitions; the underlying state changes are governed by the FRs. Job-driven transitions reference §8.1 (scheduled jobs).

### 3.1 Provisioning → assignment (new joiner)

- M02 emits m02.it_provisioning_task_assigned (≈5 working days before start) → it-asset-requests.

- IT Asset Manager confirms/substitutes the role-family bundle; stock check; Reserved.

- it-asset-assignment assigns asset(s); acknowledgement form issued → employee acknowledges on my-assets → asset In Use.

- On completion M17 emits m17.it_provisioning_complete → M02 marks onboarding task done (FR-M17-007).

### 3.2 Separation → IT clearance → recovery

- M03 reaches LWD-7 → fnf_clearances row (dept = IT) → clearance-it-assets (resolved: M03 FS owns the screen shell + FnF orchestration; M17 owns the asset-return + recovery panel and the clearance event contract).

- IT Admin records each return (returned_at, return_condition). All returned → IT clearance CLEARED.

- Damaged-beyond-repair / missing → recovery exception (assets.clearance_exception) to M03 with recommended value; HR Admin decides waive/partial/full (FR-M17-004).

### 3.3 Ticket lifecycle

- raise-ticket / service-catalog → service_tickets → sd-queue (routed by category) → sd-ticket-work.

- In Progress → Resolved is blocked until Resolution Notes populated (FR-M17-008). Resolved auto-closes after the 3-business-day reopen window (job §8.1).

- Pending pauses SLA timers; breach fires the configured escalation action (D4; job §8.1).

- Any ticket that held P1 → on Closed, post-mortem auto-opens on it-postmortems (FR-M17-013).

# 4. API Contracts

References — BRD §6.2–6.3 (conventions, response format, rate limiting) and §6.4.8 (M17 endpoint inventory, adopted in BRD v2) — not restated. Full contracts authored here.

Contracts follow the BRD §6.2 standard envelope and §6.3 rate limits. Auth and RBAC are referenced (§3.7.2, §6.x), not restated. Validation cells reference §5 ids.

| Method &** path** | Purpose | Key request → response / errors |
| --- | --- | --- |
| POST /api/v1/assets | Create asset (FR-M17-001) | {asset_tag, asset_category, make, model, serial_number, purchase_*, location_id} → 201 {asset}; 409 VAL-AST-TAG/VAL-AST-SERIAL duplicate; 422 validation; 403 RBAC |
| PATCH /api/v1/assets/{id}/state | Lifecycle transition (FR-M17-005) | {to_state, reason} → 200 {asset}; 409 invalid transition; 403 if joint sign-off required (manual write-off) |
| POST /api/v1/asset-assignments | Assign asset (FR-M17-002/007) | {asset_id, employee_id, assignment_source} → 201; 409 asset not available; 422 |
| PATCH /api/v1/asset-assignments/{id}/return | Record return (FR-M17-003/004) | {returned_at, return_condition, recovery_value?} → 200; emits clearance event; 422 |
| POST /api/v1/asset-acknowledgements | Acknowledge receipt/return (FR-M17-002) | {asset_assignment_id, form_type, signature_method} → 201; asset → In Use |
| POST /api/v1/tickets | Create ticket (FR-M17-008) | {ticket_type, category, priority?, description, asset_id?} → 201 {REQ id}; 422 asset_id required for HW/SW/Network; 409 duplicate suggestion |
| PATCH /api/v1/tickets/{id}/state | Transition ticket (FR-M17-008) | {to_state, resolution_notes?} → 200; 409 In Progress→Resolved without resolution_notes; 403 RBAC |
| POST /api/v1/catalog-requests | Submit catalog request (FR-M17-010) | {catalog_item_id, justification, cost_centre, required_by} → 201; routes to configured approval flow (D3); 422 |
| GET /api/v1/kb/search?q= | KB search (FR-M17-011) | → 200 {results[]} p95 < 600 ms; audience-scoped |
| GET /api/v1/cmdb/{ci_id}/impact | Impact / blast radius (FR-M17-012) | → 200 {affected_cis[]} via AFFECTED_BY |

# 5. Validation

References — Authored here for M17-unique rules; shared format rules (email, phone, dates) reference the platform validation set.

| Validation id | Applies to | Rule |
| --- | --- | --- |
| VAL-AST-TAG | asset_tag | Unique per tenant; physical tag format ORG-{CAT}-{5d}; internal AST-{entity}-{6d} immutable, 1:1 with physical tag. |
| VAL-AST-SERIAL | serial_number | Unique within asset_category (per FR-M17-001). |
| VAL-AST-STATE | asset state change | Only transitions in the allowed-transitions table accepted; Disposed / Written Off locked read-only; soft-delete only. |
| VAL-AST-CAP | purchase_value | ≥ capitalisation threshold (₹15,000 default) → capitalised; ≥ tagging threshold ($100/₹8,500 default) → must be tagged. |
| VAL-TKT-ASSET | ticket.asset_id | Mandatory for Hardware/Software/Network categories; optional for Account/Access and Service Request — Account. |
| VAL-TKT-RESNOTE | resolution_notes | Non-empty (root cause + steps) required before In Progress → Resolved; no override. |
| VAL-TKT-DUP | ticket creation | Flag potential duplicate on creator + category + asset + 30-minute window. |
| VAL-CAT-JUST | catalog request | Business justification mandatory; if required_by < fulfilment SLA → set ‘Expedite required’. |
| VAL-CSAT | csat_score | Integer 1–5; submission window 72 h after Closed; score < 3 sets low-score flag. |

# 6. Per-Screen RBAC Projection

References — BRD §3.7.2 (Assets & IT (M17) row: Employee V own · L1 Mgr V team · HRBP V assigned · HR Admin V), §3.10 (capability flags), §5.1.1 (approval flows). The matrix itself stays in the BRD; this projects it to screens.

Legend: V view · E edit · A approve · — none. IT-side operational roles (IT Admin, IT Asset Manager, Service Desk Admin/Lead/Agent, Finance Admin, CTO/IT Director, CISO) are defined in BRD §3.7.6 (added in v2) as entity-scoped operational roles with §3.10 capability flags. L1 Manager reportee-ticket visibility is confirmed as V (team).

| Screen | Employee | L1 Mgr | HRBP | HR Admin | IT Admin / SD role |
| --- | --- | --- | --- | --- | --- |
| my-assets | V (own) · ack | — | — | — | — |
| team-assets | — | V (team) | — | — | — |
| office-assets | — | — | — | — | V (location) — Facilities |
| raise-ticket / my-tickets / ticket-detail | E (own) | V (team) | — | — | Agent: E · Lead: A |
| service-catalog | E (request) | A (approval flow) | — | — | Fulfilment queue: E |
| it-asset-master / it-masters | — | — | — | — | IT Admin / Asset Mgr: E |
| it-asset-assignment / it-asset-requests | — | — | — | — | IT Admin: E |
| sd-queue / sd-ticket-work | — | — | — | — | Agent: E · Lead/Admin: E·A |
| it-cmdb / it-postmortems | — | — | — | — | Lead: E · CTO: A (sign-off) |
| clearance-it-assets (recovery panel) | — | — | V | A (recovery) | IT Admin: E |
| cfg-* (M17 config) | — | — | — | — | Service Desk Admin / IT Admin: E |

### 6.1 Menu & navigation entitlement (M17 slice)

- Employee: Service Desk (catalog, raise/my tickets, KB) + My Assets.

- Manager: + Team Assets; reportee ticket visibility per projection above.

- IT Admin / Asset Manager / Service Desk roles: IT workspace (asset master, assignment, requests, SD queue, CMDB, post-mortems, masters).

- Service Desk Admin / IT Admin: M17 configuration menu (catalog items, KB authoring, SD config).

# 7. Resolved Items & Decisions

All open items from the v1 cross-reference pass have been resolved as recommended and applied to BRD v2, this FS, and the prototype v2. Recorded here as the decision basis.

| Id | Item | Resolution applied | Status |
| --- | --- | --- | --- |
| OPEN-M17-01 | M17 / asset-flow phase conflict | FLOW-AS-001/002 built in Phase 1; BRD §5.12.11 tag changed to Phase 1. | Resolved |
| OPEN-M17-02 | CAB / change management | FR-M17-014 withdrawn in BRD v2; Change Request ticket type stays inactive. | Resolved |
| OPEN-M17-03 | Missing state machines | Asset 8-state and ticket 11-state machines added to BRD §8.9 and §8.10; referenced in §3. | Resolved |
| OPEN-M17-04 | clearance-it-assets ownership | M03 FS owns screen shell + FnF orchestration; M17 owns the asset-return + recovery panel and clearance event contract. | Resolved |
| OPEN-M17-05 | API inventory gap | M17 endpoint set adopted into BRD §6.4.8; §4 contracts no longer marked proposed. | Resolved |
| OPEN-M17-06 | RBAC roles gap | M17 operational roles added to BRD §3.7.6 (entity-scoped + capability flags); L1 Manager reportee-ticket visibility confirmed V (team). | Resolved |
| OPEN-M17-07 | Recovery → payroll dependency | Phase 1 records recovery_value on the FnF clearance for manual handling; recovery_recommended event emitted for Phase 2 M06 wiring. | Resolved |
| OPEN-M17-08 | Bundle definitions | Captured during build configuration (7 role families); not blocking on architecture. | Resolved |

# 8. Operational Specifications (inline — single-doc model)

References — BRD §9 (notification matrices), §5.1.1 (workflow/SLA engine), §11 (migration). Authored here because they are not screen-driven.

## 8.1 Scheduled Jobs & Background Processing

| Job | Schedule | Action | FR |
| --- | --- | --- | --- |
| Lost → Written-Off auto-transition | Daily | 30 calendar days after Lost-state entry (tenant-configurable): asset → Written Off, notify Finance Admin, trigger insurance claim if capitalised, auto-close loss ticket. | FR-M17-005 |
| Reserved auto-revert | Daily | Reserved → In Stock after 14 days if no assignment completes. | FR-M17-005 |
| Ticket auto-close | Hourly | Resolved → Closed after 3-business-day reopen window unless confirmed/reopened. | FR-M17-008 |
| SLA pre-breach & breach | Every 5 min | Fire 80% pre-breach alert and breach/escalation per CONFIGURED SLA settings (D4); P1 24×7. | FR-M17-009 |
| Unassigned-ticket alert | Every 15 min | Notify queue lead for tickets unassigned > 60 min. | FR-M17-009 |
| CSAT window close | Daily | Close CSAT 72 h after Closed; flag low scores (<3). | FR-M17-008 |
| Annual audit cycle | Annual (Jan) | Publish schedule, export per-HOD asset lists, track 10-/5-day windows, escalate to CTO. | FR-M17-006 |
| Post-mortem overdue | Daily | Notify CTO if a P1 post-mortem is overdue > 10 business days. | FR-M17-013 |

## 8.2 Message Catalogue (M17)

Stable ids referenced from screens (§2) and jobs (§8.1). Templates and channel defaults follow BRD §9.1.

| Message id | Trigger | Recipients |
| --- | --- | --- |
| MSG-M17-ASSIGN | Asset assigned | Employee |
| MSG-M17-ACK-PENDING | Acknowledgement not done in 3 working days | IT Admin |
| MSG-M17-LOST | Asset → Lost | IT Admin, HR Admin |
| MSG-M17-WRITEOFF | Lost → Written Off (30 d) | Finance Admin |
| MSG-M17-TKT-ASSIGNED | Ticket assigned to agent | Assignee |
| MSG-M17-SLA-PREBREACH | 80% SLA elapsed | SD Lead + assignee |
| MSG-M17-SLA-BREACH | SLA breach / configured escalation | Assignee, queue lead (+ SD Admin at 2×; CTO for P1) |
| MSG-M17-CATALOG-APPROVAL | Catalog request needs approval | Approval-flow approver (D3) |
| MSG-M17-PM-OPEN | P1 post-mortem opened | SD Lead |
| ERR-M17-STATE | Invalid state transition | On-screen (acting user) |
| ERR-M17-RESNOTE | Resolve blocked — notes required | On-screen (agent) |

## 8.3 Migration Notes (M17)

References — BRD §11 (Darwinbox source, ETL+V, waves).

- Asset master + open assignments migrate as reference data; tickets/KB are seeded (KB 40 articles authored pre-go-live per FR-M17-011), not historically migrated in Phase 1.

- CMDB Asset CIs are derived from the migrated asset master (AST-ID reuse) post-load.

Page # Prototype Sync Addendum — Batch 9: Employee-role Assets & Tickets review (June 2026)

Reflects the Batch-9 review of the employee assets and IT-ticket surface against the clickable prototype (v2). Complements — does not replace — the body of this FS.

## Asset self-service actions

The employee’s “My assets” list now supports self-service actions on each assigned asset: acknowledge assignment, report issue / lost, and request return (captured with notes and routed to IT). The list is no longer view-only.

## Ticket subcategory

On the raise-ticket form, sub-category is a dependent dropdown populated from the selected category (e.g., Hardware Fault → Laptop / Desktop / Monitor / Peripheral / Printer). Priority P1 remains capped (requires Service Desk Admin).

## Knowledge base

Knowledge-base category browse opens the articles for the chosen category rather than a placeholder. The service-catalog items and knowledge-base categories should be driven from the catalog-items and KB configuration so the employee surface stays in sync with what Service Desk Admin configures.