# PrimeSoft HRMS ��� Consolidated Role Review Record

Table of Contents

# PrimeSoft HRMS — Consolidated Role Review Record

Single audit record of the role-by-role, module-by-module pre-handoff review. For each role it carries the discrepancy log (what was found, severity, resolution) and the independent judgement (opinion, fenced), plus the GO decision; the focused config/RBAC/platform pass also retains its coverage and flow matrices. Change-rationale narrative is intentionally omitted — the prototype and FS carry the resulting state; configuration actions live in the Configuration Actions Register; open build items live in the Final Consolidated Handoff Index worklist and the Configuration Coverage Map. This record supersedes and retires the eight separate role-review summaries.

## Review outcomes

| Role grouping | Decision |
| --- | --- |
| Employee | GO |
| Manager (L1) | GO |
| HOD | GO |
| HRBP | GO |
| HR Admin + 8 functional admins | GO |
| IT · Asset · Service Desk · Office · CEO | GO |
| Org Admin · Platform Super Admin · Finance · Candidate | GO |
| Config Console · RBAC · Platform (focused) | GO |

All role groupings are GO for engineering handoff. The Employee role was re-reviewed (Round 2, 11 comments) and re-applied to Prototype v2.1 — still GO. No Critical or High findings remain open. Residual items are scoped or in the documented engineering backlog (Handoff Index §4, Coverage Map Partial/Missing rows, Configuration Actions Register).

## Employee

### Employee review — Round 2 (applied to Prototype v2.1)

A second Employee-role review (11 comment areas) was actioned. Resolutions:

| # | Comment | Resolution | Artifacts |
| --- | --- | --- | --- |
| 1 | Remove Linked accounts & Workspace | Removed from employee surface | Prototype; Foundation FS; M08 |
| 2 | AI assistant (responsive; app-usage scope; fold KB; roadmap) | Renamed AI Assistant; role-scoped policy+app-usage; KB folded (KB menu removed); coming-soon roadmap | Prototype; Platform P03; Foundation FS; RBAC |
| 3 | My Profile (promo flag; ID-card route; peers; HRBP dup; project history; statutory/benefits provenance; doc types) | Promo-readiness hidden from self; ID-card→My-letters; peers removed; HRBP single; project events in history; provenance + document-types appendix | Prototype; M01; M11; RBAC |
| 4 | Leaves (reason owner; attachment mandatory; balance dup; sandwich owner) | Owners documented (Leave Admin/HR Admin); attachment configurable per policy; balance shown once; sandwich in Leave Settings | Prototype; M04; Org Admin Config FS |
| 5 | Attendance (−Late-MTD; +WFH-MTD; work location) | Late-MTD removed, WFH-MTD added, work-location (Home/Office/Others) column | Prototype; M05 |
| 6 | Remove Apply-leave & Regularisation from launcher | Removed as top-level; remain in-screen actions | Prototype; Foundation FS |
| 7 | Replace Pending-acks with Tasks section | Tasks section (manager-style, employee-scoped); policy-ack folded as a task | Prototype; Foundation FS; Platform P01; M11 |
| 8 | Service catalog / IT ticket (menu; cost-centre; dropdown; defaults; SLA; approver+status) | Catalogue into Raise ticket as dropdown+defaults; cost-centre & SLA hidden from employee; approver+status added; Service-Catalogue master (sample) | Prototype; M17; RBAC; Coverage Map; Actions Register |
| 9 | Notifications — elaborate | Notifications centre specified & built | Prototype; Foundation FS; Platform P01 |
| 10 | Settings — elaborate | Settings (prefs/language/MFA/sessions) specified & built | Prototype; Foundation FS; Platform P02 |
| 11 | Goals & review (self-rating owner; remove Respectfully-disagree; pillar/alignment) | Self-rating owner = Performance Admin; Respectfully-disagree removed; scorecard pillar made optional (enable-per-plan, mandatory-off); goal alignment removed app-wide | Prototype; M09; Org Admin Config FS; Actions Register |

Outcome: Round-2 changes applied to Prototype v2.1 (integrity verified — 0 unresolved routes) and propagated to the documents above. Employee role remains GO. Three deferred prototype refinements (HRBP de-dup nuance, provenance note, project-history events) are documented in M01 §2.1.

## Findings register (DISC-EMP-001 … 045)

Status legend: Fixed = changed in prototype + FS; Documented = scope decided, recorded in FS; Resolved = no change needed (config-aligned); Flagged = deferred to the owning role/reconciliation pass.

| ID | Batch | Sev | Finding | Status / resolution |
| --- | --- | --- | --- | --- |
| 001 | 1 | Critical | Directory exposed HR-style fields | Fixed — rebuilt to peer directory + read-only mini-profile; admin roster split out |
| 002 | 1 | Med | Org chart absent | Fixed — built + added to navigation |
| 003 | 1 | Med | Tier-1 ID fields editable without approval | Fixed — approval-gated change request |
| 004 | 1 | Med | No employee bank-change path | Fixed — change request added |
| 005 | 1 | Low | National-ID note not geography/config aware | Fixed — config-driven note |
| 006 | 1 | High | No DPDPA consent self-service | Fixed — consent history + withdrawal |
| 007 | 1 | Low | Personal mobile not flagged verified-by-HR | Fixed — hint added |
| 008 | 1 | Low | Custom fields not noted as config-driven | Fixed — note added |
| 009 | 1 | Low | “Separation” vs “Offboarding Admin” label mismatch | Resolved — prototype uses “My separation” consistently; 0 user-facing “Offboarding” labels |
| 010 | 2 | High | Leave reasons hardcoded | Fixed — from Leave Reasons master |
| 011 | 2 | Med | Reason/attachment mandatory not enforced | Fixed — marked mandatory |
| 012 | 2 | Med | Employee revoke was a silent stub | Fixed — revocation request wired |
| 013 | 2 | Med | Employee encashment self-apply? | Documented — not in scope; HR Admin is initiator + decision maker |
| 014 | 2 | Med | Comp-off employee applicability? | Documented — in scope; already supported (avail + credit) |
| 015 | 2 | Low | Holiday list not location-scoped | Documented (M04) |
| 016 | 3 | Med | Regularisation reasons hardcoded; reason/message mandatory | Fixed — from Attendance Reasons master + mandatory |
| 017 | 3 | High | Shift-change ownership | Documented — Manager/Attendance-Admin initiate, HR Admin approves; not employee |
| 018 | 3 | Med | Infraction shown though framework off | Fixed — gated |
| 019 | 3 | Med | Overtime shown though no OT feature | Fixed — OT removed |
| 020 | 3 | Med | Planned-OT config conflict | Resolved — no OT feature |
| 021 | 3 | Low | Clock-in/out a dead stub | Fixed — punch state |
| 022 | 3 | Low | OT / comp-off naming conflation | Fixed — reframed to comp-off credit |
| 023 | 4 | Med | No letter acknowledgment | Fixed — acknowledge with configured text |
| 024 | 4 | Med | Policy ack silent; no sign-off text | Fixed — real confirmation (no decline, per decision) |
| 025 | 4 | Low | Documents not by master categories | Fixed — aligned + grouped |
| 026 | 4 | Low | Duplicate acknowledge entry points | Fixed — deduped to one queue |
| 027 | 5 | High | Offer had no Accept/Decline | Fixed — both added (decline → reason) |
| 028 | 5 | Med | Upload not cluster/category/BGV aware | Fixed — categories + Verification Package/BGV |
| 029 | 5 | Low–Med | Buddy enabled but not surfaced | Fixed — buddy card on pre-joining |
| 030 | 5 | Low | Welcome company-name binding | Documented (M02) |
| 031 | 6 | Med | Resignation reasons hardcoded | Fixed — from Deactivation Reasons (Voluntary) |
| 032 | 6 | Med | Notice period hardcoded | Fixed — policy-driven + LWD auto-suggest |
| 033 | 6 | High | No resignation withdrawal | Fixed — withdrawal request added |
| 034 | 6 | Med | Submit-only; no status/clearance/FnF | Fixed — separation status view (read-only clearance + FnF) |
| 035 | 6 | Med | Exit interview employee-facing? | Documented — out of employee scope |
| 036 | 7 | High | IJP apply / IJP scope | Fixed — IJP not in scope; removed (pages, nav, cross-refs); create-job matrix Flagged for recruiter pass |
| 037 | 7 | Med | Referral had no candidate form | Fixed — referral form |
| 038 | 7 | Low–Med | Interview interviewee actions? | Documented — view-only |
| 039 | 8 | Med | Acknowledgement silent; no disagree | Fixed — real ack + send-back to manager |
| 040 | 8 | Low | “View summary” stub | Resolved — stub removed; no route targets it |
| 041 | 9 | Med | My-assets view-only | Fixed — acknowledge / report issue-lost / request return |
| 042 | 9 | Med | Ticket subcategory static | Fixed — dependent on category |
| 043 | 9 | Low | KB category browse stubbed | Fixed — opens articles |
| 044 | 10 | — | AI chat reachability | Resolved — reachable via chat FAB (FR-P03); no gap |
| 045 | 10 | Low | Dashboard Clock-In stub | Fixed — wired to punch-state (all dashboards) |

## Independent judgement (opinion — separate from the cited findings)

- Profile information architecture — the 15 profile tabs were over-split and conflated; regrouped to five logical groups (addressed).

- Attendance capture — build clock-in and check-in as one configuration-driven component (clockin / check-in / geofence / selfie toggles), not two hardcoded paths.

- Attendance landing — separate self-service (punch, register, requests) from manager-style insight widgets.

- Candidate journey — a visible stage tracker (offer → form → docs → verification → ready-to-join) would orient new hires.

- Recovery days — employee-entered recovery days was inappropriate; removed (recovery days are set by manager / exit admin / HR Admin and HR-approved).

- Service catalog & KB — drive catalog items and KB categories from configuration so the employee surface stays in sync.

- Employee dashboard — light (three widgets); a pending-actions aggregator plus a leave/attendance glance would strengthen the landing.

## Manager (L1)

### Discrepancy log (16 findings)

| ID | Lens | Sev | Finding | Status |
| --- | --- | --- | --- | --- |
| DISC-MGR-001 | Config-gating | Med | team-attendance showed stale OT MTD + Infraction columns (no OT feature; infraction off). | Fixed — columns removed; FS M05. |
| DISC-MGR-002 | Privacy/RBAC | Med-High | employee-detail exposed reportee prior Last CTC + BGV status to L1 manager. | Fixed — both removed; employment history retained; FS M01. |
| DISC-MGR-003 | Fidelity | Low | calendar prev/next/celebrate and team-assets export/raise are cosmetic stubs. | Flagged (leave-as-is). |
| DISC-MGR-004 | Consistency | Low | employee-detail Education table drifted (“Years”, no Specialisation) from the self-profile. | Fixed — aligned to Period + Specialisation. |
| DISC-MGR-005 | Config | Med | leave & attendance Reject did not capture the mandatory rejection reason. | Fixed — reason modal; FS M04/M05. |
| DISC-MGR-006 | Config-display | Low | checkin-approvals shows an out-of-geofence “Flag” column though geofencing is off. | Flagged → HR/Attendance-Admin batch (shared admin page). |
| DISC-MGR-007 | Capability | Med | manager Revoke of approved leave (config allows, incl. past-dated/system-deducted) was not surfaced. | Fixed — direct Revoke with mandatory reason on reportee leave history; FS M04. |
| DISC-MGR-008 | Capability | Med | approver could not add/edit/delete goals on review-goal-plan despite config (Goal Plan Approver = Manager; add/edit/delete = Yes). | Fixed — “+ Add / edit goal” affordance; FS M09. |
| DISC-MGR-009 | Config | Low-Med | “Return for redraft” present but GoalPlan “Enable Sendback” = No. | Resolved by decision — enable send-back; config action raised. |
| DISC-MGR-010 | Fidelity/config | Med | appraisal-review/start-review do not enforce mandatory ratings/comments (ReviewKra 26/28). | Documented — build note in FS M09 (leave-as-is). |
| DISC-MGR-011 | Fidelity | Low | add-goal-for-reportee / copy-previous-goal-mgr actions are stubs. | Documented (leave-as-is). |
| DISC-MGR-012 | Role-bleed/routing | Med | manager nav “Probation” pointed at the HR-Admin approval stage. | Fixed — repointed to manager probation-confirmation; HR stage removed from manager nav; FS M09. |
| DISC-MGR-013 | Label/flow | Med | probation decision used “Reject” vs the Confirmation Workflow outcome “Separate”. | Fixed — relabelled “Separate”. |
| DISC-MGR-014 | Fidelity | Low-Med | probation/separation/FnF decision actions (Object/Extend/Separate) do not capture a reason. | Documented (leave-as-is). |
| DISC-MGR-015 | Consistency | Med | dashboard inline Reject bypasses the mandatory-reason modal. | Flagged (leave-as-is). |
| DISC-MGR-016 | Fidelity | Low | dashboard “Open calendar” snacks instead of routing; my-org/org-chart minor stubs. | Flagged (leave-as-is). |

### Independent judgements (opinion — not defects)

- JUDG-MGR-001 — Manager team views should inherit the same configuration gating as the employee self-views (no OT, infraction off, check-in/geofence config), so one config change moves both.

- JUDG-MGR-002 — Keep the self-profile and reportee-detail information architectures separate by design; align only the overlapping data (field labels, ordering, masking), not the layout.

- JUDG-MGR-003 — Approval-queue filter chips (leave types, attendance reasons) should derive from the configured leave policies and the Attendance-Reason master rather than being hardcoded.

- JUDG-MGR-004 — Review-form field visibility, rating scale and mandatory enforcement should be driven per-review by ReviewKra (send-back enablement alone varies 24/28).

- JUDG-MGR-005 — Probation outcomes and forms should be driven by the Confirmation Workflow config (enabled outcomes, forms, initiate roles).

## HOD

### Discrepancy log

| ID | Lens | Sev | Finding | Status |
| --- | --- | --- | --- | --- |
| DISC-HOD-001 | Privacy / RBAC | High | hod-employees drilled into hr-employee-detail — the HR-Admin full profile (Current CTC + history, salary, bank, BGV, statutory IDs, audit), contradicting the roster’s own “Tier-1 masked, read-only” banner and exceeding HOD authority. | Fixed — new read-only, department-scoped hod-employee-detail; Tier-1/statutory/bank/BGV/audit excluded; compensation permission-gated; roster repointed. FS M01. |
| DISC-HOD-002 | Fidelity | Low | hod-employees filter chips (probation / notice / confirmed / whole-dept / reporting-chain) are snack stubs. | Flagged (leave-as-is). |
| DISC-HOD-003 | Fidelity / nav | Low-Med | HOD dashboard quick-links were dead stubs with no routing. | Fixed (nav) — Headcount plan → dept-headcount, Department org chart → org-chart, Calibration session → dept-performance. Escalation Approve/Open/View and Backfill requests remain stubs (need backend queues) — flagged. |

### Independent judgement (opinion)

- JUDG-HOD-001 — HOD is an oversight role: every department drill-down should resolve to a read-only, department-scoped detail with the same field gating as the manager reportee view (no compensation/BGV/statutory/bank/audit), with compensation shown only under an explicit permission — never the HR-Admin full profile.

## HRBP

### Discrepancy log

| ID | Lens | Sev | Finding | Status |
| --- | --- | --- | --- | --- |
| DISC-HRBP-001 | Privacy / RBAC | Med-High | hrbp-my-employees drilled into the full hr-employee-detail (compensation + audit). | Fixed — new scoped hrbp-employee-detail: full HR profile, Tier-1 masked, §3.9 categories, BGV; compensation hidden, audit excluded. Roster repointed. FS M01. |
| DISC-HRBP-002 | Fidelity | Low | escalations Review and pip-cases View are stubs. | Flagged (leave-as-is). |
| DISC-HRBP-003 | Role-bleed / RBAC | Med | “BGV status” opens the editable onboarding-admin BGV console (View · Modify / Save / Sync). | Recorded — CFG-006 (HRBP BGV read-only). |
| DISC-HRBP-004 | Role-bleed / RBAC | Med | “Probation (view)” opens the Manager’s probation-decision with Confirm / Extend / Separate actions. | Recorded — CFG-007 (HRBP probation read-only). |
| DISC-HRBP-005 | Role-bleed / RBAC | Med | “Performance reviews” reuses the Manager review surface (editable appraisal form; drills to the manager reportee detail). | Recorded — CFG-008 (HRBP reviews read-only; drill to scoped detail). |
| DISC-HRBP-006 | Fidelity | Low | Transactional stubs across sensitive-changes (Approve/Reject), joining-forms-approval, exit-interview, separation-stage2 (Open), recruitment (View/Comment). Reject-reason recommended on sensitive-changes and joining-forms. | Flagged (leave-as-is). |

### Independent judgements (opinion)

- JUDG-HRBP-001 — HRBP assigned-employee access is legitimately broader than HOD/manager (BGV, statutory, §3.9 categories, documents), but compensation should be hidden and the audit log admin-only; the drill-down resolves to an HRBP-scoped detail.

- JUDG-HRBP-002 — HRBP is an oversight/casework role. Where the prototype reuses manager / HR-admin / onboarding screens, RBAC must gate them to read-only for HRBP and resolve people drill-downs to the HRBP-scoped detail. Screen reuse is acceptable only if action-gating is enforced.

## HR Admin (+ functional admins)

### Batches and outcomes

| Batch | Domain (admin folded) | Outcome |
| --- | --- | --- |
| 1 | Employee master & data ops | GO — national-id drill repointed to hr-employee-detail |
| 2 | Leave (Leave Admin) | GO — PL encashment = HR Admin decision only (CFG-001 revised) |
| 3 | Attendance (Attendance Admin) | GO — geofence “Flag” column removed (closes DISC-MGR-006) |
| 4 | Performance (Performance Admin) | GO — config-aligned, no change |
| 5 | Documents (Document Admin) | GO — config-aligned, no change |
| 6 | Onboarding (Onboarding Admin) | GO — validates CFG-006 (BGV edit correct for owner) |
| 7 | Recruitment (Recruiter + Recruitment Admin) | GO — IJP posting matrix removed from create-job (closes deferred IJP) |
| 8 | Separation (Separation Admin) | GO — config-aligned; validates manager-confirms/HR-approves |

### Independent judgements (opinion)

- JUDG-HRA-001 — hr-employee-detail is the canonical full profile, correctly hidden from HOD/HRBP; this review validates the earlier scoping.

- JUDG-HRA-002 — Sensitive Tier-1 field changes should enforce maker-checker segregation (initiator ≠ approver in sensitive-changes).

- JUDG-HRA-003 — Leave/attendance/performance/document/onboarding/recruitment/separation config screens should be fully config-driven (round-trip the tenant’s actual configuration), not representative subsets.

- JUDG-HRA-004 — Performance Admin opening the editable review form should be gated/audited so admins oversee but do not silently alter evaluator ratings.

## IT · Asset · Service Desk · Office · CEO

### Discrepancy log

| ID | Lens | Sev | Finding | Status |
| --- | --- | --- | --- | --- |
| DISC-ITSD-001 | Config-completeness | Low | Asset/SD screens are representative but aligned to M17 (asset classes, SLAs, catalog, KB categories). | Build note. |
| DISC-ITSD-002 | Fidelity | Low | Asset/ticket/config actions are stubs; reject-reason recommended on it-asset-requests and sd-queue rejects. | Leave-as-is. |
| DISC-OFC-001 | Config-completeness | Low | Office screens (access/visitor/biometric/assets) representative but aligned. | Build note. |
| DISC-CEO-001 | Role-bleed / RBAC | Low | CEO “Requisition sign-off” reuses the HR requisition-approval page, which includes the HR-side “Send to CEO” escalation action. | Recorded — CFG-009 (CEO Approve/Reject only). |

## Org Admin · Platform Super Admin · Finance · Candidate

### 1. Org Admin — the tenant configuration hub · GO

Org Admin owns the per-tenant cfg-* configuration console — a dedicated managing screen for nearly every domain (legal entities, business units, departments, designations/grades/bands, workforce classification, regions/locations, custom fields, assignment rules, RBAC roles & permissions, national ID, leave/attendance/performance platform settings, shifts, weekly-off, infraction, goal/review templates, calibration, rating, PIP, hiring leads, external recruiters, sources, duplicity, BGV checklist, document settings, templates, letterheads, signers, workflows, approval flows, forms, skip, SLA, notifications), plus cross-entity reports and the audit log.

- Config surface fully audited in the Configuration Ownership & Coverage Map (115 files → 79 Present · 35 Partial · 1 Missing). Org Admin is the home of the overwhelming majority of these screens; functional admins provide the operational, in-context view of the same configuration.

- DISC-ORG-001 (cross-ref CFG-MAP-100): the single Missing config — Assign_Assessments_Export.csv (assessment assignment) — has no managing screen. It belongs to Recruitment Admin, not Org Admin; recorded in the handoff index as the one screen to add.

- No prototype changes. Org Admin is GO; its coverage is established by the Coverage Map.

### 2. Platform Super Admin — SaaS-operations keystone · GO

Platform Super Admin is cross-tenant SaaS operations and platform enforcement — distinct from per-tenant Org Admin config. The psa-* surface aligns to the Platform Specification (P01–P06):

| Platform area | Screen(s) |
| --- | --- |
| Tenant management & provisioning | psa-tenants, psa-provisioning, psa-tenant-detail |
| Licensing & feature control | psa-licenses, psa-feature-flags |
| Migration toolkit (P06) | psa-migration, psa-migration-detail |
| Platform master data | psa-master-data |
| Monitoring & security (incl. RBAC enforcement) | psa-monitoring, psa-security |
| Environments & releases | psa-environments, psa-releases |
| Cross-tenant analytics & audit | psa-analytics, cross-tenant audit-log |

- RBAC enforcement boundary: the role/permission gates recorded across this engagement (CFG-005–009 — HRBP compensation/audit/BGV/probation/reviews scoping, CEO requisition sign-off) are enforced here and in cfg-rbac. The per-tenant role model lives in Org Admin’s cfg-rbac; cross-tenant enforcement lives in psa-security. Boundary is clean.

- No prototype changes. Platform Super Admin is GO.

### 3. Finance Admin · GO

Compact finance role: FnF clearance, PF / UAN, TDS / Tax, Payroll export, Reimbursements, plus standard self-service.

- DISC-FIN-001 (resolution: shared-page reuse, not a defect): the FnF clearance item resolves through the shared-page fallback (ADMIN_SHARED_PAGES → fnf-clearance) rather than a finance-local copy. The route resolves correctly; Finance Admin lands on the clearance screen and acts on the finance clearance line. Recorded as an RBAC scope note (Finance sees/acts on the finance clearance task only) — no broken route, no change required.

- Integration boundary (note): the Finance Admin screens are the HRMS-side configuration, clearance and export surfaces; the payroll engine itself is downstream/external. The handoff stops at the export and clearance hand-off point — consistent with the BRD’s payroll-integration boundary.

- No prototype changes. Finance Admin is GO.

### 4. Candidate (external) · GO

External pre-hire / pre-join experience: Welcome, My onboarding form, Document upload, My offer letter, Pre-joining info, with candidate profile and stakeholder workflow forms reachable in-flow.

- All surfaces are real and FR-tagged: offer-letter (FR-M08-004), pre-joining (FR-M02-001), onboarding-form / document-upload, onboarding-workflow-forms (Appendix J), candidate-profile.

- Correctly external in scope — no internal/admin pages bleed into the candidate panel; the experience is confined to the candidate’s own onboarding and offer artifacts.

- No prototype changes. Candidate is GO.

### Outcome

All four roles GO for handoff with zero prototype edits. The only build item arising is the one Missing screen (assessment assignment, CFG-MAP-100), carried to the handoff index for Recruitment Admin. One independent-judgement item from the prior CEO review is resolved in the handoff index (CEO analytics scope).

## Config Console · RBAC · Platform (focused)

### 1. Coverage matrix

| Screen (page id) | Built | Connectivity | Result |
| --- | --- | --- | --- |
| RBAC roles & permissions (cfg-rbac) | roles list + all-module × key-action matrix | + New role → editor; Edit permissions → editor (per role) | VERIFIED |
| Role permission editor (cfg-rbac-role) | role definition + 11 module sections, toggles + scope | Cancel/Save; reachable from cfg-rbac and cfg-hub fallback | VERIFIED |
| Workflow builder (cfg-workflow-builder) | flow def + stage list + all 8 component groups | Cancel→list; form component → form builder | VERIFIED |
| Approval flow builder (cfg-approval-builder) | flow def + levels + exception levels + controls + notifications + aliases | Add/Edit from list → builder | VERIFIED |
| Form builder (cfg-form-builder) | form def + field builder + per-field logic | standalone + from workflow stage | VERIFIED |
| Workflows list (cfg-workflows) | capability overview + Configured-workflows list | + New workflow → builder; row Edit → builder (fixed) | VERIFIED |
| Approval flows list (cfg-approval-flows) | list + Add/Edit/Delete | Add & Edit → builder | VERIFIED |
| Forms list (cfg-forms) | list + Add/Edit/Delete | Add & Edit → builder | VERIFIED |
| Skip settings (cfg-skip) | list + editor (cfg-skip-edit) | Add/Edit → editor | VERIFIED (fixed) |
| SLA timers (cfg-sla) | defaults + editor (cfg-sla-edit) | + Add / row Edit → editor | VERIFIED (fixed) |
| Platform: tenants / provisioning / tenant-detail / licenses / feature-flags | list + forms + detail | inter-linked | VERIFIED |
| Platform: security (psa-security) | posture + findings + RBAC-enforcement note | display dashboard | VERIFIED (display) |
| Platform: migration · master-data · monitoring · environments · releases · analytics | representative ops surfaces | nav-reachable | Representative — scoped (DISC-PLAT-001) |
| Org Admin cfg-* console (≈50 masters/settings) | — | — | VERIFIED via Coverage Map (79 Present · 35 Partial · 1 Missing) |

### 2. Flow coverage matrix

| Flow | Status |
| --- | --- |
| Modify an RBAC role (cfg-rbac → Edit permissions → cfg-rbac-role → save) | Complete |
| Read “who has access to what” (role × permission matrix) | Complete |
| Create a custom form (list → Add → builder; and from a workflow stage’s form component) | Complete |
| Create an approval flow (list → Add/Edit → builder) | Complete |
| Create a workflow (cfg-workflows → + New → builder) | Complete |
| Edit an existing workflow from the list | Complete — row Edit → builder (DISC-CFG-001 fixed) |
| Platform tenant provisioning (psa-tenants → provisioning → tenant-detail) | Complete |
| Platform migration / ops (P06 / X) | Partial — representative (DISC-PLAT-001) |

Note: builder Save/Preview/Add-field/Add-stage/Add-level/Enable-all/⚙/✕ resolve to representative confirmations rather than persisting — expected under the source-of-truth convention (prototype = shape & behaviour; values & persistence are the engineering build). Logged once as DISC-CFG-003, not per control.

### 3. Discrepancy log

| ID | Screen/Flow | Lens | Severity | Description | Expected (source) | Current | Recommendation | Proto change | Impacted docs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DISC-CFG-001 | cfg-workflows list | Engineering/UX | Medium → Fixed | List was a capability overview with no per-row Edit, so existing workflows could not be opened in the builder | A list of configured items must allow opening each for edit (consistent with cfg-approval-flows/cfg-forms) | Resolved — added a Configured-workflows list with row Edit → cfg-workflow-builder | Applied | Prototype |  |
| DISC-CFG-002 | cfg-skip, cfg-sla | Engineering | Low → Fixed | Add/Edit were toast stubs; no editor screens | An add/edit surface per the skip/SLA models | Resolved — built cfg-skip-edit (conditions) and cfg-sla-edit (levels + calculation basis); list Add/Edit wired | Applied | Prototype |  |
| DISC-CFG-003 | All builders | Implementation | Low | Save/Preview/Add-row/Enable-all/⚙/✕ are representative confirmations, not persistence | Prototype conveys shape & behaviour; persistence is engineering | toasts | Accept by convention; engineering builds persistence + full field set from the named config files (Partial rows) | No | — |
| DISC-PLAT-001 | psa-migration, psa-master-data, psa-monitoring, psa-environments, psa-releases, psa-analytics | Engineering/Scope | Medium | SaaS-ops screens are representative/placeholder, not deeply built | Platform Spec P06 (migration toolkit) & X (cross-cutting ops) own the depth | representative surfaces | Keep representative; ensure Platform Spec P06/X carries the build depth; not an HR-handoff blocker | No | Platform Spec P06/X |

No Critical or High findings.

### 5. Independent judgement (opinion — not requirements)

| ID | Topic | Observation | Why it matters | Confidence | Suggested action |
| --- | --- | --- | --- | --- | --- |
| JUDG-CFG-001 | Builder depth | Builders are representative-deep by design (enough to settle UX; exhaustive field sets deferred to the config files/FS) | Right call — keeps prototype legible without becoming a second source of truth; but the 35 Partial rows are the real field-completeness worklist | High | Treat the Coverage Map Partial rows as the build backlog |
| JUDG-CFG-002 | Form ⊂ Workflow | The form builder is reachable both standalone and from a workflow stage’s form component | Models the real relationship (a form is a stage artifact); reduces the chance engineers build forms as a disconnected module | High | Keep the linkage explicit in the M-series FS that consume forms |
| JUDG-PLAT-001 | Platform ops fidelity | Several psa-* screens are representative | Appropriate — deep SaaS-ops UI is engineering-owned and not an HR-comprehension goal; only flag so it isn’t mistaken for “complete” | Medium | Ensure Platform Spec P06/X is the depth reference; no proto build needed |

## Manager › Manager review — Round 3

| # | Item | Resolution (applied to Prototype v2.2) |
| --- | --- | --- |
| 1 | Approvals multi-select | Bulk approve/reject/delegate added to volume queues (Leave, Regularisation, Check-in, Comp-off); decision queues excluded pending confirmation |
| 2 | Rename Manager appraisal | → Team appraisals (menu + heading; route id stable) |
| 3 | Goal pending tasks in Tasks | Goal-plan / check-in / review-stage actions added as task types (Employee + Manager) |
| 4 | Probation Extend UX | Extend by (1/2/3 mo) with live new-end-date preview; Extend disabled until chosen |
| 5 | Manager separation notice period | Manager-editable (config-gated) with live LWD recompute, mandatory reason, audit |
| 6 | Reportee profile tabs | Attendance / Leave / Performance relocated to Team screens (not removed) |
| 7 | Team menu vs Self; Performance heading | Heading removed; items folded (reviews→Tasks; probation-confirmation & FnF→Team); Team mirrors Self |
| 8 | Workspace model | Me / My Team / Admin switcher; Employee+Manager co-exist; Admin exclusive; RBAC-driven; single task routing; reportee → Team default |

GO — applied to Prototype v2.2 and the impacted FS / Platform / RBAC / Org-Admin-Config set. Open: OPEN-FS-FND-05 (BRD §3.4 vs Admin exclusivity); decision-queue bulk scope.

## Manager › Manager review — Round 3 follow-up

Resolved open items and refined the reportee view:

- OPEN-FS-FND-05 → Admin exclusive. Select an entitled admin role → only admin functions; Self self-service suppressed in admin workspaces (retained for Me / My Team / CEO).

- OPEN-FS-CFG-08 → has-reportees derived.

- Decision-queue bulk → high-volume only (confirmed).

- Reportee view rebuilt to mirror the employee's own profile (Personal, Employment + Project history, Statutory & benefits, Qualifications & experience, Documents, Attendance, Leave, Performance) under an employee-context banner; full information parity except intentional Tier-1/bank/statutory masks. Supersedes Round-3 item-6. Applied to Prototype v2.3.

## Manager › Manager review — Round 3 follow-up B (action completeness)

Manager action-completeness review of the Team surface. Outcome:

- G1 send-back on leave/attendance queues — out of scope (not added).

- G2 manager Overtime approval queue — out of scope (OT stays comp-off-only on the manager surface).

- G3 Team attendance — enriched. Added per-member attendance history + manager actions, mirroring Team leave.

- G4 delegate — out of scope. Removed the stray bulk-Delegate buttons so all queues are consistent (Clear / Approve all / Reject all).

- G5 regularise on behalf — included (reportee Attendance tab + per-member attendance history).

- G6 reportee leave actions — made consistent across the reportee Leave tab and per-member leave history (apply-on-behalf, revoke, balance adjustment).

- Education placement — corrected to Qualifications & experience (not Employment) in manager and HR-Admin views; consistent with self and HOD. Applied to Prototype v2.4.

## Cross-role › Employee-profile-view consistency (applied to Prototype v2.5)

Objective: make the HOD, HRBP and HR-Admin employee-detail views structurally consistent with the Manager (L1) canonical view, tab by tab and field by field, without violating any role's entitlement. Grounded in RBAC §3.9 / §6.1 field projection and §6 PII ceiling; the prototype was treated as illustrative, not authoritative.

Canonical structure now shared by all four views. Personal · Employment · Statutory & benefits · Qualifications & experience · Documents · Attendance · Leave · Performance · Org chart · Feedback & notes, plus two entitlement-driven tabs — Compensation (HR full; HOD/HRBP permission-gated; absent for Manager) and Audit (HR only). HOD was converted from a card layout to the tabbed structure; HRBP likewise; HR-Admin's merged tabs were split (Personal | Statutory, and Attendance | Leave) and Feedback added.

Entitlements enforced (no structure change carries extra access):

- Manager L1 — unchanged. Aadhaar/PAN masked, bank last-4, statutory as applicability flags, no Compensation tab (compensation stays hidden — confirmed), on-behalf actions retained.

- HOD — read-only (all on-behalf/approve/rate controls stripped); Aadhaar/PAN masked; bank and statutory IDs suppressed (conservative, per the established HOD product rule); Compensation permission-gated (off by default, RBAC §6); competency/skills profile retained (management chain, §3.9); no Audit tab.

- HRBP — scoped to assigned employees; Aadhaar/PAN masked, bank last-4; statutory IDs (PF/ESIC/UAN) not shown — restricted to the employee and authorised HR/Finance roles (BRD §3.10 · RBAC); BGV status visible; competency/skills profile suppressed (§3.9); Compensation permission-gated (senior-HRBP grant); performance read-only (HRBP is not the reviewer — the stray "Add goal" control was removed); on-behalf leave/attendance actions retained.

- HR-Admin — full master record: Aadhaar/PAN/bank/statutory unmasked (Tier-1 edits route AR), Compensation (full) and Audit tabs present; competency/skills profile suppressed (§3.9 — HR sees education and certifications, not the competency profile); edit/manage actions.

Key nuance recorded. §3.9 makes the competency/skills profile management-chain-only — visible to Manager/skip/HOD, suppressed for HRBP and HR-Admin; education and certifications remain visible to all. This is the one place where HR-Admin sees less than the management chain.

Open item raised. OPEN-FS-M01-09 — §2.13 ("Tier-1 masked" for the read-only tier) vs §6.1 (HOD/HRBP national IDs projected H / hidden): engineering to confirm masked-vs-hidden and align the wording. RBAC required no change — it was the grounding source and the build was reconciled to it.

Follow-up decision (HRBP statutory). A later check against BRD §3.10 and the RBAC PII restriction found that statutory IDs (PF/EPS/ESIC, UAN, PT, TDS) are restricted to the employee and authorised HR/Finance roles — HRBP is not in that set, and statutory visibility is a fixed restriction, not a configurable default. The interim HRBP statutory visibility was therefore removed (Prototype v2.6, M01 v1.7): HRBP now sees bank to last-4 (per FR-M01-020) but no statutory identifiers. Bank masking and Aadhaar/PAN masking are unchanged.

Outcome — GO. All four views verified: 321 pages, structure balanced; per-role masking, actions and role-only tabs checked against §6.1. No entitlement violation found.